## Slide 1
PRACTICUM PROGRESS REPORT
Web Development & Content Management Enhancement
Practicum Project: "Website Biñan" Portal Infrastructure
STUDENT PROGRESS PRESENTATION
Host Institution: City Government of Biñan, Laguna
Focus: Role Access Leveling, Mobile Utility Integration, and Asset Performance

## Slide 2
01 / NATURE OF PRACTICUM
Biñan Web Portal Infrastructure
THE "WEBSITE BIÑAN" PLATFORM
A Unified Government Directory & Content Management System • Serves as the central portal for all municipal departments and barangays of Biñan City to publish services, rosters, announcements, and contact information. • Operates under a dual-interface structure containing a public citizen portal and an administrative dashboard built on CodeIgniter 4 framework. • Facilitates direct transparency and local communication between local government units (LGUs) and citizens.
ASSIGNMENT OBJECTIVES & CONTRIBUTIONS
Core Areas of Development & Optimization • Access Control Leveling: Implementing scoped permissions so Department and Barangay Admins can only view and update their own local content records. • Mobile Telephony Integration: Enhancing hotlines to support multi-telco contact points (PLDT, Smart, Globe, Intelco) with proper formats and validations. • Performance & Offline Security: Localizing third-party CDN assets (DataTables, AOS, FontAwesome, etc.) directly on the server to prevent external dependency leaks and boost page load speed.

## Slide 3
02 / PROGRESS & COMPLETION
Development Status Overview
OVERALL PROGRESS
95% COMPLETED Core features implemented, database migrations completed, and vendor assets localized.
Finalizing verification of role boundary rules across department-specific scopes.
TASK LEVEL PROGRESS DETAIL
Module / Feature Name | Status | Completion | Key Deliverables & Actions
User Access Control Leveling | IN PROGRESS | 86% | Restricted scopes on Dept/Brgy forms, custom routing in Admin.php, hidden menus
Barangay Staff Features | COMPLETED | 100% | Added barangay_staff text column, Quill editor panels, public list rendering
Emergency Hotlines | COMPLETED | 100% | Integrated in About CMS, added Home & About dynamic loops, HTML template design
Smart/Globe Contacts | COMPLETED | 100% | Added smart/globe column migrations, expanded edit modal, strict regex phone checks
Third-Party Asset Localization | COMPLETED | 100% | Localized 10+ CDN assets (DataTables, AOS, Moment) to public/assets, helper file

## Slide 4
03 / WORK NARRATIVE
Success Stories & Completed Tasks
EXPANSION OF CITIZEN CONTACT CHANNELS How it was completed: The existing hotlines only supported landlines (PLDT/Intelco). We successfully added mobile support for Smart and Globe by adding columns to the table and integrating validation scripts in JS. This enables prompt mobile contact from users. Dynamic CMS integration: Emergency contacts were moved from hardcoded HTML structure to a database-backed section in the about CMS page. Changes done in the admin portal now populate instantly to the home page card overlays, which ensures zero stale data.
BARANGAY STAFF RICH TEXT & OFFLINE INFRASTRUCTURE LOCALIZATION Rich-text official lists: To display barangay rosters beautifully, we integrated Quill.js rich text editors inside the barangay admin modal panels. The editor outputs HTML directly into the database, allowing styled lists of officials on public views. Offline localization strategy: CDNs (cdnjs, jsdelivr, unpkg) were previously loading libraries dynamically. To secure the app against downtime and reduce page latency, we downloaded 10 key libraries and placed them under public assets directory. We modified the CodeIgniter asset helper function to map requests locally.

## Slide 5
04 / CHALLENGES & CONSTRAINTS
Role-Based Access Leveling
THE ACCESS CONTROL CHALLENGE
Securing Department Boundaries & Sidebar Menus • Department and Barangay scoped administrators must only modify records belonging to their respective domains. For instance, a Barangay Admin can only edit their own services, and a Department Admin can only update their department details. • Hiding sidebar links alone is insufficient. We had to enforce checks inside the PHP Controllers (e.g. checks inside the index and CRUD methods of Admin.php) to restrict direct URL inputs. • Special offices (PESO for careers, HRDO, BPLO, Mayor's Corner) require custom, localized CRUD logic instead of standardized roles.
STATUS & MITIGATION STRATEGY
Current Status: 86% Complete (In-Testing) • What has been completed: The controller validation logic, database structures, and dynamic rendering scripts are fully coded. • Why it requires schedule buffer: Verification requires logging into the application with separate test accounts representing all access levels: Superadmin, Admin ( scoped ), Encoder, Viewer, and specific department scopes. We must ensure no privilege leaks occur when editing services. • Mitigation: Creating a checklist matrix of routes vs roles to systematic audit code responses.

## Slide 6
05 / FUTURE ROADMAP
Project Completion Strategy
Roadmap to 100% completion before the final evaluation:
PHASE 1 Scope Security Audit Perform comprehensive session validation audits. Test route protection headers in the Admin controller.
PHASE 2 Role Integration Finalize interface logic for the Encoder role (write-only scopes) and Viewer role (readonly dashboard view) systems.
PHASE 3 Staging & Dry Run Migrate changes to the staging environment, seed the updated database fields, and run the system offline to verify localized assets.
PHASE 4 Documentation & Hand-off Compile the final patch logs, update database migration scripts, and present the completion deliverables to the supervisor.